## Slide 1
Community Bond Oversight Committee Meeting
November 14, 2023
1
Camille Falgout
2023-11-07 18:51:27
--------------------------------------------
@camille.falgout@austinisd.org Please view this document. You can also comment on it.

## Slide 2: Agenda
.
Govalle ES Grand Opening
2
 | Call to Order*
 | Public Comment
 | Approval of Minutes: October 10, 2023 (Prior Meeting)
 | Committee Operations The CBOC Charge BDF Local & CBOC Bylaws- Verification needed Meeting Logistics
 | Reports and Presentations 2017 and 2013 Bond Programs Issues and Risks, Substantial Changes Bond Program Schedule Changes Monthly Bond Financial Reports 2013 and 2017 Bond Financial Reports HUB Program Bond Communication Report Safety Report
 | Action Items Requested by the Committee
 | Key Dates and Future Items for Discussion Athletics Report(Turf) Post Occupancy Evaluation (POE) Presentation and Sub-committee 2017- what we did 2022 - Feedback/Lessons Learned
 | Adjourn

## Slide 3: Public Comment
All regular and plenary meetings of AISD advisory bodies are open to the public.
Members of the public may join CBOC meetings in person and provide comment during the meeting or directly to the shared CBOC inbox before the meeting begins.
Email Address: cbocinternalinfo@austinisd.org
Ten minutes of Public Comment will be read. No more than two minutes per person.

## Slide 4: Approval of Minutes
Approval of Minutes from October 10,2023 CBOC Meeting

## Slide 5: Thank you! Any questions?
Next Up: Committee Operations

## Slide 6: Committee Operations
6

## Slide 7: Committee Operations
The CBOC Charge
BDF Local & CBOC Bylaws- Verification needed
Meeting Logistics
Ann Richards School for Young Women Leaders

## Slide 8: Thank you! Any questions?
Next Up: Bond Programs

## Slide 9: Bond Programs
9

## Slide 10
LASA HS
Andrews
ES
Barrington ES
Covington MS
Akins ECHS
O.Henry MS
Oak
Springs ES
Bear Creek ES
Nelson Field
Navarro ECHS
Delco Activity Center
Bowie HS
Nelson Bus Terminal
Martin MS
Anderson HS
McCallum HS
Langford ES
Northeast ECHS
Dobie MS
Clifton CDS
Mendez MS
Negotiations
Allison ES
Linder ES
Pecan Springs ES
Travis ECHS
Crockett ECHS LBJ
ECHS
Wooten ES
Odom ES
Williams ES
Cook ES
Oak Hill ES
Houston ES
Sadler Means YWLA
Burnet MS
Harris ES
Design Development
Yellow Jacket Stadium
Construction Document
Pre Design
Schematic Design

## Slide 11: AECOM Projects in Negotiation
Andrews ES
LASA HS
Projects negotiated & starting post 2023
  Hill ES
  Wooldridge ES
  Austin HS

## Slide 12: AECOM Projects in Design
Pre- Design
Bowie HS
LBJ ECHS
Travis ECHS
Barrington ES
Martin MS
Schematic Design
Pecan Springs ES
Houston ES
Wooten ES
Harris ES
Allison ES
Linder ES
Design Development
Oak Hill ES
Construction Documents
Cook ES
William ES
Odom ES
General Marshall MS Grand Opening - October 4, 2023
October 4, 2023

## Slide 13: JACOBS Projects in Negotiation
Akins ECHS
Bear Creek ES
O. Henry MS
Covington MS
Yellow Jacket Stadium

## Slide 14: JACOBS Projects in Design
Burnet MS
(Pre-Design)
Anderson HS
(Pre-Design)
McCallum HS
(Pre-Design)
Crockett ECHS
(Pre-Design)
Oak Springs ES
(Pre-Design)

## Slide 15: Vanir | STV Projects in Negotiation
Clifton CDS
Delco Activity Center
Dobie MS
Langford ES
Navarro ECHS
Nelson Bus Terminal
Nelson Field
Mendez MS
Northeast ECHS & International HS CAT #1

## Slide 16: Vanir | STV Projects in Design
Langford ES Community Meeting
Pre-Design
Northeast Early College High School
Schematic Design
Sadler Means YWLA

## Slide 17: CAT Meetings
17
LBJ ECHS Harris ES | CAT #4 & #5 CAT #6 | 10/30 & 11/13 11/1
Cook ES | CAT #7 | 11/2
Barrington ES | CAT #1 | 11/2
Pecan Springs ES CAT #6 & #7 11/7 & 11/28 |  | 
Allison ES | CAT #6 & #7 | 11/9 & 11/30
Oak Hill ES | CAT #7 | 11/14
Houston ES | CAT #6 & #7 | 11/15 & 11/29
Sadler Means YWLA | CAT #7 | 11/01
Northeast ECHS | CAT #3 | 11/06
Oak Springs ES | CAT #1 | 11/06
Anderson HS | CAT #4 | 11/06
Langford ES | CAT #2 | 11/07
Dobie MS | CAT #1 | 11/08
Crockett ECHS | CAT #3 | 11/08
Burnet MS | CAT #5 | 11/09
Anderson HS | CAT #5 | 11/20
(Next CAT meeting dates TBD for all campuses listed above, anticipating confirmation from principals)
Upcoming CAT Meetings:

## Slide 18: CAT Meetings
Linder ES | CAT #4 | 10/3
Harris ES | CAT #5 | 10/5
Odom ES | CAT #8 | 10/5
Crockett ECHS | CAT #1 | 10/5
Northeast ECHS | CAT #1 & #2 | 10/9 & 10/23
International HS | CAT #1 & #2 | 10/9 & 10/23
McCallum HS | CAT #2 | 10/9
Anderson HS | CAT #2 | 10/9
Pecan Springs ES | CAT #5 | 10/10
Houston ES | CAT #5 | 10/11
Sadler Means YWLA | CAT #6 | 10/11
Travis ECHS | CAT #6 | 10/11
Allison ES | CAT #5 | 10/12
Langford ES | CAT #2 | 10/17
Wooten ES | CAT #5 & #6 | 10/17
Harris ES | CAT #6 | 10/19
Williams ES | CAT #8 | 10/19
Anderson HS | CAT #3 | 10/23
McCallum | CAT #3 | 10/24
Travis ECHS | CAT #7 | 10/25
Burnet MS | CAT #4 | 10/26
Previous CAT Meetings:

## Slide 19: Thank you! Any questions?
Next Up: Monthly Bond Financials

## Slide 20: Bond Financials: 2013, 2017 & 2022

## Slide 21: Financial Reports
1. 2013 Bond Program Financials
2. 2017 Bond Program Financials
3. 2017 Bond Program Amendment Log
4. 2017 Bond Program Previous Bond Support
5. 2017 Bond Program Contingency Log
6. 2022 Bond Program Financials

## Slide 22: 2013 Bond Financials
1
Seven Construction Projects With Projected Remaining Work of $1.6m
2
Two Non-Construction Projects With Remaining Work of $500k plus
Please See File: 2013 Bond Program Financials

## Slide 23: 2013 Bond Financials
Bond Amount Authorized by voters on May 11, 2013 | $489,731,000
Actual Spent | $484,065,887
Total Projected Costs & Current Commitments | $ 2,101,360
Bond Program Projected Surplus $ 3,563,753 | 

## Slide 24: 2017 Bond Financials
1
Modernization Projects Remaining Balance $11.4m
2
Targeted Projects Remaining Balance $51.3m
3
Non-Construction Projects Remaining Balance $3.8m
4
There have been no substantial changes to the previous bond usage by T. A. Brown ES, Menchaca ES, and Bowie HS.
Please See File: 2017 Bond Program Previous Bond Support
Please See File: 2017 Bond Program Financials

## Slide 25: Financial Reports: 2017 Bond Financials
 | Total Project Balance @ September 2023 | $66,480,523
*Does not include Program Contingency or Prior Bond Balance | Est. Real Estate Revenue | ($40,000,000)
 | Program Contingency Balance | $ 788,012
 | Total Balance | $ 27,268,535
Please See File: 2017 Bond Program Financials | % Budget Remaining | 2.6%

## Slide 26: Financial Reports: 2017 Bond Financials
Program Contingency Beginning Balance Program Contingency Balance @ September 2023
$73,822,000
$ 788,012
1.1%
% Remaining
Please See File: 2017 Bond Program Contingency Log
Notes:
1. Changes in Balance are due to Budget Transfers posted throughout the 2017 Bond Program to support active 2017 Bond projects.
2. Reporting periods with no changes in Program
Contingency are not included in chart.

## Slide 27: 2022 Bond Financials
On Tuesday, Nov. 8, 2022, voters passed all three of Austin ISD’s bond proposals, an investment of $2.44 billion in local schools.
Please See File: 2022 Bond Program Financials

## Slide 28: Thank you! Any questions?
Next Up:
Historically Underutilized Business Program

## Slide 29: Historically Underutilized Business Program
29

## Slide 30: 2013 BOND PROGRAM - Architecture / Engineering: Through October 15, 2023
Category | Contracted Amount ($) | HUB % Contracted | Paid Amount ($) | Paid Progress | Paid Participation | HUB Goal
African American | 393,272.17 | 1.2% | 385,596.67 | 98.0% | 1.3% | 1.9%
Asian/Native American | 4,776,676.05 | 14.9% | 4,535,800.65 | 95.0% | 15.0% | 7.4%
Hispanic | 3,269,067.83 | 10.2% | 3,181,239.62 | 97.3% | 10.5% | 9.4%
Women-Owned | 4,522,775.40 | 14.1% | 4,402,014.95 | 97.3% | 14.5% | 9.8%
HUB Total | 12,961,791.45 | 40.5% | 12,504,651.89 | 96.5% | 41.2% | 28.5%
Non-HUB | 19,057,918.61 | 59.5% | 17,817,734.78 | 93.5% |  | 
Total | 32,019,710 |  | 30,322,386.67 |  |  | 
Note: Numbers may not add due to rounding |  |  |  |  |  | 

## Slide 31: 2013 BOND PROGRAM – Construction : Through October 15, 2023
Category | Contracted Amount ($) | HUB % Contracted | Paid Amount ($) | Paid Progress | Paid Participation | HUB Goal
African American | 4,906,027.52 | 1.8% | 4,904,922.06 | 100.0% | 1.8% | 1.7%
Asian/Native American | 3,440,270.82 | 1.2% | 3,437,048.12 | 99.9% | 1.3% | 1.9%
Hispanic | 23,388,166.14 | 8.5% | 22,910,163.69 | 98.0% | 8.4% | 8.1%
Women-Owned | 36,036,606.08 | 13.0% | 35,947,240.16 | 99.8% | 13.1% | 10.2%
HUB Total | 67,771,070.56 | 24.5% | 67,199,374.03 | 99.2% | 24.5% | 21.9%
Non-HUB | 208,592,749.39 | 75.5% | 206,900,106.76 | 99.2% |  | 
Total | 276,363,819.95 |  | 274,099,480.79 | 99.2% |  | 
Note: Numbers may not add due to rounding |  |  |  |  |  | 

## Slide 32: 2017 BOND PROGRAM - Architecture / Engineering: Through October 15, 2023
Category | Contracted Amount ($) | HUB % Contracted | Paid Amount ($) | Paid Progress | Paid Participation | HUB Goal
African American | 10,088,003.30 | 7.5% | 9,752,766.72 | 96.7% | 7.7% | 1.9%
Asian/Native American | 17,525,175.69 | 13.0% | 16,226,387.24 | 92.6% | 12.9% | 7.4%
Hispanic | 13,710,216.76 | 10.2% | 13,188,801.25 | 96.2% | 10.5% | 9.4%
Women-Owned | 13,525,697.37 | 10.1% | 12,431,092.74 | 91.9% | 9.9% | 9.8%
HUB Total | 54,849,093.12 | 40.8% | 51,599,047.95 | 94.1% | 40.9% | 28.5%
Non-HUB | 79,725,752.73 | 59.2% | 74,538,224.58 | 93.5% |  | 
Total | 134,574,845.85 |  | 126,137,272.53 | 93.7% |  | 
Note: Numbers may not add due to rounding |  |  |  |  |  | 

## Slide 33: 2017 BOND PROGRAM – Construction: Through October 15, 2023
Category | Contracted Amount ($) | HUB % Contracted | Paid Amount ($) | Paid Progress | Paid Participation | HUB Goal
African American | 10,161,358.49 | 1.3% | 9,948,383.35 | 97.9% | 1.3% | 1.7%
Asian/Native American | 9,652,472.20 | 1.2% | 9,287,952.42 | 96.2% | 1.2% | 1.9%
Hispanic | 41,616,418.70 | 5.2% | 40,675,903.37 | 97.7% | 5.2% | 8.1%
Women-Owned | 127,566,802.56 | 15.9% | 103,409,862.55 | 81.1% | 13.2% | 10.2%
HUB Total | 188,997,051.95 | 23.6% | 163,356,651.69 | 86.4% | 20.9% | 21.9%
Non-HUB | 613,462,633.67 | 76.4% | 617,399,979.72 | 100.6% |  | 
Total | 802,459,685.62 |  | 780,756,631.41 | 97.3% |  | 
Note: Numbers may not add due to rounding |  |  |  |  |  | 

## Slide 34: 2022 BOND PROGRAM – Bond Management : Through October 15, 2023
Category | Contracted Amount ($) | HUB % Contracted | Paid Amount ($) | Paid Progress | Paid Participation | Goals TBD
African American | 4,760,591.22 | 4.8% | 307,026.53 | 6.4% | 4.7% | 
Asian/Native American | 799,102.00 | 0.8% | 0.00 | 0.0% | 0.0% | 
Hispanic | 6,206,879.00 | 6.3% | 298,808.12 | 4.8% | 4.5% | 
Women-Owned | 1,941,487.70 | 2.0% | 15,927.38 | 0.8% | 0.2% | 
HUB Total | 13,708,059.92 | 13.9% | 621,762.03 | 4.5% | 9.4% | 
Non-HUB | 85,136,078.98 | 86.1% | 5,972,834.25 | 7.0% |  | 
Total | 98,844,138.90 |  | 6,594,596.28 | 6.7% |  | 
Note: Numbers may not add due to rounding |  |  |  |  |  | 
HUB goals for the 2022 Bond Program are in review based on the results of the 2022 Disparity Study.

## Slide 35: HUB Outreach and Meetings
35
The HUB office participated in the following outreach events:
  Texas Association of African American Chamber of Commerce (TAAACC) Annual Economic Development Conference
  Greater Austin Asian Chamber of Commerce Impact & Insight Business Conference and Small Business Master Class
  Greater Austin Hispanic Chamber of Commerce Celebrando Business Awards
  Women’s Business Council - Southwest Connections to Contracts
  Austin ISD Showcase
  Just Community Rise & Thrive Small Business Conference
  Regional Hispanic Contractors Association LUNA Awards
  AECOM’s MBE/WBE/DBE/HUB and VOSB Networking
  Construction Inclusion Week - https://tinyurl.com/2rs8er4x & https://tinyurl.com/yk4j7vr4
The HUB Office participated in/hosted the following internal meetings
  Campus Architecture Team and communitameetings
  Project kick-off meetings with Bond Program Managers, Procurement, and Construction Management
  HUB and Bond Program Management collaboration meetings
  Staff Augmentation Project Management Interview

## Slide 36: Thank you! Any questions?
Next Up: Bond Communication Report
36

## Slide 37: Bond Communication Report
37

## Slide 38: One-Year Anniversary of the 2022 Bond
Thank you Austin voters for passing the 2022 Bond one-year ago!
We’re celebrating the one-year anniversary of the bond passing with a video highlighting the progress made. It will be shared through social media, district newsletters and the AISD and Bond websites.
The Austin American-Statesman is also publishing a story about the progress made and what’s ahead over the next year.
38

## Slide 39: 2022 Bond Community Meetings
39
All meetings are open to the public and posted to the Bond calendar.
Upcoming community meetings include:
11/8: Travis ECHS, 5-6 pm, virtual (meeting link)
11/9: Travis ECHS, 5:30-6:30 pm @ Travis ECHS
11/14: Wooten ES, 3:30-5 pm @ Wooten ES
11/15: Sadler Means YWLA, 6-7:30 pm @
Sadler Means YWLA
12/5: Linder ES, 6-7 pm @ Linder ES

## Slide 40: 2022 Bond CAT Meetings
Upcoming CAT meetings include:
11/8: Crockett ECHS, 5-6:30 pm @ Bowie HS
11/8: Dobie MS, 5-6:30 pm @ Dobie MS
11/9: Allison ES, 3:45-5:15 pm @ Allison
11/9: Burnet MS, 4-5:30 pm @ Burnet MS
11/14: Oak Hill ES, 4-6 pm @ Oak Hill ES
11/15: Houston ES, 3:45-5:15 pm @ Houston ES
11/27: Northeast ECHS & International HS, 5-6:30 pm @ Northeast ECHS
11/28: Pecan Springs ES, 3:45-5:15 pm @ Pecan Springs ES
11/29: Houston ES, 3:34-5:15 pm @ Houston ES
11/30: Allison ES, 3:45-5:45 pm @ Allison ES
12/4: Anderson HS, 6-7:30 pm @ Anderson HS
12/11: Northeast ECHS & International HS, 5-6:30 pm @ Northeast ECHS
12/12: Pecan Springs ES, 3:45-5:15 pm @ Pecan Springs ES
12/13: Houston ES, 3:34-5:15 pm @ Houston ES
12/14: Allison ES, 3:45-5:45 pm @ Allison ES
All meetings are open to the public and posted to the Bond calendar. Meeting materials are posted on each project page.

## Slide 41: 2022 Bond CAT Meetings
As part of the CAT meetings, project teams have been leading CAT members and students through visioning exercises to dream up what their future campus could look like. Here are a few examples:
Houston ES
Sadler Means YWLA

## Slide 42: 2017 Bond Videos
As part of our ongoing communication efforts around the 2017 Bond Program, we’re finalizing videos of all of the modernization projects that highlight the spaces and the impact on students, staff and the community.
To view the modernization videos, visit the blog at www.AustinISD2017Bond.org.
Brentwood ES Modernization Video
Casis ES Modernization Video

## Slide 43: Thank you! Any questions?
Next Up: Action Items Requested by the Committee

## Slide 44
Action Items Requested by the Committee
Govalle ES
44

## Slide 45: Action Items Requested by the
Committee
Athletics Report(Turf)
Post Occupancy Evaluation (POE) Presentation and Sub-committee
2017- what we did
2022 - Feedback/Lessons Learned

## Slide 46: Thank you! Any questions?
Next Up: Key Dates and Future Items for Discussion

## Slide 47: Reminder: No December Meeting
Key Dates and Future Items for Discussion
November 9th Board Info. Session
November 16th Board Voting Meeting
November 20-24 Fall Break
NO December CBOC Meeting

## Slide 48: Appendix: Key Definitions
7

## Slide 49: Appendix: Key Definitions
1. Project Contingency:
●
Project contingency is a budget of money, held at the project level, that exists to mitigate against risk and uncertainty, and is used to ensure the delivery of each individual project. It is either planned and funded at inception or built through contribution from within that individual project budget.
2. Program Contingency:
●
Program contingency is an account of money, held at the program level, that exists to mitigate against risk and uncertainty for the entire bond program, and is used to ensure the delivery of all projects within the program as scoped. It is either planned and funded at inception or built through contributions from individual projects.
3. Bond Authorization Surplus:
●
Bond authorization surplus is an account of money or unused bonding authority, which begins at a zero balance at the start of the program and receives contributions of surplus bond authorization as projects are completed under budget. Represents uncommitted funds, which can be used to fund new projects and/or scopes of work.
4. A Substantial Scope Change occurs if there’s a:
●
●
Change in location that is different from stated purpose when the bond was ratified by voters.
Change in project type that is different from stated purpose that was presented when the bond was ratified by voters, i.e., from “build new school” to build and “performing arts center” to “buy land” or “replace turfs.
Advisory:
adjective 1 : having or exercising power to advise. An advisory council. 2 : containing or giving advice.
Oversight:
noun a: watchful and responsible care. b: regulatory supervision. The new manager was given oversight of the project.
8 49